▚ TriageDesk

SOC Alert Triage & Incident Management Platform

IT Project 1 — Capstone Report

Approach 1 — Practical IT Project (Build a Working System)

Author: Win Myat Aung (Zane)

Bachelor of Information Technology · Siam University, Bangkok

Specialization: Blue Team / SOC Analysis

# Table of Contents

# Executive Summary

TriageDesk is a working Security Operations Centre (SOC) platform for alert triage and incident management, built as a practical IT Project 1 capstone. It automates the daily workflow of a tier-1/2 SOC analyst: it ingests security alerts from multiple tools, normalizes them into one schema, enriches them with threat intelligence and business-asset context, correlates related alerts into incidents, tracks service-level-agreement (SLA) deadlines with automatic escalation, and provides a complete analyst workflow — acknowledge, assign, investigate, and resolve with a verdict — on a live web dashboard.

The project maps directly onto CompTIA CySA+ Domains 1, 3 and 4 (threat management, incident response, and reporting), the author's area of study. It is assessed as a practical build: a demonstrable, tested system rather than a research paper.

The delivered system comprises roughly 2,400 lines of Python and a single-file web console, backed by 24 automated tests that all pass. A seeded demonstration dataset immediately populates the dashboard with realistic incidents in varied SLA states, so the platform's metrics — mean time to acknowledge (MTTA), mean time to resolve (MTTR) and SLA compliance — are visible the moment it starts.

# Phase 1 — Identify the Problem

## 1.1 The problem

A modern organisation runs many security tools — endpoint detection, network intrusion detection, firewalls, email gateways — and each produces a stream of alerts in its own format. A SOC analyst is expected to review these alerts, decide which are real, and respond in time. The reality is alert overload: analysts face thousands of alerts a day, most of them noise, each in a different format, with no context and no shared workflow. Real threats are missed not because they were invisible, but because they were buried.

## 1.2 Who experiences it and why it matters

- SOC analysts burn out triaging high volumes of low-value alerts by hand and switching between tool consoles.

- Organisations suffer breaches that dwell for weeks because a real alert was lost in the noise or nobody owned it.

- Managers cannot measure or improve response performance without consistent tracking of who did what, and how fast.

## 1.3 Existing solutions and their limitations

| Existing approach | Limitation |
| --- | --- |
| Commercial SOAR/SIEM (Splunk, Sentinel, Cortex XSOAR) | Powerful but expensive, complex, and closed; unsuitable for learning or a small team, and the logic is a black box. |
| Reviewing each tool's own console | No single queue, no correlation across tools, no shared workflow or SLA tracking. |
| Spreadsheets / ticket systems | Manual, no enrichment, no automatic correlation, no security context. |

## 1.4 Proposed solution

TriageDesk is a lightweight, open, single-pane platform that takes alerts from any tool, adds the context an analyst needs, groups them into incidents, and manages them through a tracked workflow with SLA deadlines — delivering the core value of a commercial SOAR at a scale a student or small team can build, run and understand.

Deliverable: Problem Statement + Initial Proposal.

# Phase 2 — Requirements Analysis

## 2.1 Target users

- Tier-1/2 SOC analyst (primary) — triages the queue, investigates and resolves incidents.

- SOC lead — assigns work, watches SLA compliance and escalations, reviews metrics.

- Security engineer — integrates new alert sources via the ingestion API.

## 2.2 Functional requirements

| ID | Requirement |
| --- | --- |
| FR-1 | Ingest alerts from multiple tools (Wazuh, Suricata, generic/CSV) and via a REST API. |
| FR-2 | Normalize every alert into a single common schema regardless of source. |
| FR-3 | Enrich alerts with threat-intelligence and asset/business context. |
| FR-4 | Compute a risk score combining severity, intel and asset criticality. |
| FR-5 | Correlate related alerts from the same actor into a single incident. |
| FR-6 | Assign each incident SLA deadlines to acknowledge and to resolve, by severity. |
| FR-7 | Detect SLA breaches and automatically escalate overdue, unacknowledged incidents. |
| FR-8 | Support the full analyst workflow: acknowledge, assign, investigate, resolve with verdict. |
| FR-9 | Record case notes and an immutable audit trail of every action. |
| FR-10 | Map incidents to MITRE ATT&CK and provide a response playbook. |
| FR-11 | Present a dashboard with the queue, incident detail, and SOC metrics (MTTA/MTTR/compliance). |
| FR-12 | Persist all data so it survives a restart. |

## 2.3 Non-functional requirements

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-1 Extensibility | Adding a new alert source must not touch downstream code. | One parser function per source |
| NFR-2 Portability | Runs on a student laptop with no external services. | ≤ 8 GB RAM; offline-capable |
| NFR-3 Reproducibility | Demo state must be identical each run. | Seeded generator |
| NFR-4 Transparency | Scoring and correlation must be explainable. | No black-box models |
| NFR-5 Usability | An analyst can triage an incident without reading code. | Playbook + one-click actions |
| NFR-6 Auditability | Every action must be attributable and recorded. | Immutable audit log |

## 2.4 Use case — triage an incident (UC-1)

| Field | Detail |
| --- | --- |
| Actor | SOC analyst |
| Precondition | At least one open incident exists in the queue. |
| Main flow | 1. Analyst opens the highest-risk incident. 2. System shows enrichment, ATT&CK mapping, contributing alerts and a playbook. 3. Analyst acknowledges (SLA clock stops), follows the playbook, adds notes. 4. Analyst resolves with a verdict. |
| Postcondition | Incident is resolved with a verdict; MTTA/MTTR and SLA compliance update; the audit trail records each step. |

## 2.5 User stories

- As an analyst, I want the queue sorted by risk so I work the most dangerous incidents first.

- As an analyst, I want threat-intel and asset context on each alert so I can triage in seconds, not minutes.

- As a lead, I want overdue incidents escalated automatically so nothing is silently dropped.

- As a lead, I want MTTA/MTTR and SLA compliance so I can measure and improve the team.

Deliverable: Requirements Specification.

# Phase 3 — System Design

## 3.1 Architecture

TriageDesk is a pipeline: each stage transforms an alert and passes it on, and the whole flow is driven by one orchestrator that also holds the state the API serves.

Ingest → Normalize → Enrich → Score → Correlate → Apply SLA → Persist → Dashboard

The key architectural decision is normalize-first: all source-specific handling happens at ingestion, producing a single `Alert` type. Every later stage — enrichment, scoring, correlation, SLA, UI — operates only on that type, so the system is decoupled from the tools that feed it.

## 3.2 Components

| Component | Responsibility |
| --- | --- |
| Normalizer | Parse Wazuh/Suricata/generic events into the common Alert schema; map severities. |
| Enricher | Add threat-intel, asset context and source direction; offline with optional live providers. |
| Risk scorer | Fuse severity, intel confidence and asset criticality into a 0–100 score. |
| Correlator | Group alerts by acting entity within a time window into incidents. |
| SLA engine | Set deadlines, compute live status, detect breaches, escalate, compute MTTA/MTTR/compliance. |
| Workflow | Enforce status lifecycle; record verdicts, assignments, comments and audit events. |
| Database | SQLite persistence for alerts, incidents, comments, audit and analysts. |
| Web/API | FastAPI backend + single-file analyst dashboard. |

## 3.3 Data model

Five persisted entities. Alerts reference the incident they were correlated into; comments and audit events reference their incident.

| Entity | Key fields |
| --- | --- |
| Alert | alert_id, ts, source, rule_id, title, severity, src_ip, dst_ip, user, host, category, technique, risk_score, enrichment, incident_id |
| Incident | incident_id, created_at, severity, risk_score, status, verdict, assignee, priority, acknowledged_at, resolved_at, ack_due_at, resolve_due_at, ack_breached, escalated, techniques |
| Comment | comment_id, incident_id, author, text, ts |
| AuditEvent | audit_id, incident_id, actor, action, detail, ts |
| Analyst | username, display_name, role |

## 3.4 SLA state model

Each incident runs two clocks — one to acknowledge, one to resolve — whose deadlines come from the severity policy. A clock is on track, at risk (inside the final 25% of its window), breached (deadline passed) or met (milestone reached). A breached acknowledgement clock on an unacknowledged incident triggers escalation; acknowledging clears it.

## 3.5 API design (selected)

| Endpoint | Purpose |
| --- | --- |
| GET /api/incidents | Risk-ranked queue with live SLA state (filterable by status/assignee) |
| GET /api/incident/{id} | Full incident: alerts, enrichment, playbook, comments, audit |
| POST /api/incident/{id}/acknowledge | Acknowledge (stops the ack clock, assigns to actor) |
| POST /api/incident/{id}/verdict/{v} | Resolve with a verdict |
| POST /api/ingest | Ingest a raw alert from an external tool |
| GET /api/metrics | MTTA, MTTR, SLA compliance, severity mix, counts |

Deliverable: System Design Document.

# Phase 4 — Technology Selection

| Choice | Justification |
| --- | --- |
| Python 3.11 | Standard language for security tooling; readable for assessment; socket/sqlite/json in the stdlib kept dependencies tiny. |
| FastAPI + Uvicorn | Minimal, fast, self-documenting REST API; async server handles dashboard polling with a negligible footprint. |
| SQLite | Zero-config, file-based persistence; no database server to run inside the 8 GB budget. |
| Single-file HTML/JS dashboard | No build step or framework; runs offline; the whole UI is one auditable file. |
| Bundled JSON threat feed + YAML asset inventory | Makes enrichment work with no internet and no API keys; swappable for live feeds/CMDB later. |
| Optional ip-api.com provider | Free, no-key geo-enrichment when online, with silent fallback to offline data. |
| MITRE ATT&CK | Industry-standard language for adversary behaviour; makes alerts actionable and the tool résumé-relevant. |

Deliverable: Technology Justification.

# Phase 5 — Development

## 5.1 Methodology

Development was incremental and test-driven: Design → Develop → Test → Improve. Each stage of the pipeline was built with its own unit tests before the next, so integration was continuous. Git tracked each increment.

## 5.2 Task breakdown

| Module | Key work | Status |
| --- | --- | --- |
| Core | Data models, SQLite layer, ATT&CK reference | Complete |
| Ingestion | Wazuh/Suricata/generic parsers, alert generator | Complete |
| Enrichment | Threat-intel + asset matching, optional live provider | Complete |
| Triage | Risk scoring, correlation, SLA engine, workflow | Complete |
| Web | FastAPI API, analyst dashboard | Complete |
| Testing | 24 unit + integration tests | Complete |

## 5.3 Project schedule (15 weeks)

| Week | Activity | Output |
| --- | --- | --- |
| 1–3 | Orientation, problem, proposal | Proposal |
| 4 | Requirements | Requirements spec |
| 5 | Technology review | Tech review |
| 6–7 | Methodology + system design | Design document |
| 8 | Midterm presentation | Progress demo |
| 9–10 | Development (pipeline + workflow) | Prototype |
| 11 | Testing | Test report |
| 12 | Improvement (SLA, enrichment, metrics) | Final build |
| 13 | Documentation | Draft report |
| 14–15 | Final presentation + demonstration | Final project |

Deliverable: development process, task breakdown, schedule.

# Phase 6 — Testing

Testing spans unit, integration and system levels. All 24 automated tests pass in well under a second, forming a regression safety net; the seeded demonstration is the system-level test.

| Test case | Expected result | Status |
| --- | --- | --- |
| Normalize Wazuh level-12 alert | Severity mapped to 'critical', fields extracted | PASS |
| Normalize Suricata EVE alert | Severity mapped, category preserved | PASS |
| Source IP on threat feed | Enrichment adds threat-intel note | PASS |
| Target is crown-jewel asset | Asset context added; risk boosted | PASS |
| Internal source flagged | Marked as internal (possible compromise) | PASS |
| 5 alerts from one source | Correlated into a single incident | PASS |
| Two different sources | Two separate incidents | PASS |
| Overdue unacknowledged incident | SLA breached and escalated | PASS |
| Acknowledged incident | Escalation cleared | PASS |
| Resolve without a verdict | Rejected (verdict required) | PASS |
| Resolve with verdict | Status resolved, resolve time stamped | PASS |
| MTTA/compliance computation | Correct averages and percentages | PASS |

Deliverable: Test plan and results. Reproduce: python -m pytest tests/ -q

# Phase 7 — Evaluation

## 7.1 Against the original objectives

| Objective | Outcome |
| --- | --- |
| Did it solve the problem? | Yes — alerts from multiple tools become one enriched, correlated, risk-ranked queue with a tracked workflow. |
| Which requirements were met? | All 12 functional and 6 non-functional requirements are implemented and tested. |
| Does it produce SOC value? | It computes MTTA, MTTR and SLA compliance and escalates overdue incidents automatically. |

## 7.2 Demonstration metrics

On the seeded dataset (deterministic), the platform produced a realistic operating picture:

| Metric | Value |
| --- | --- |
| Alerts ingested / normalized | 66 across 4 source formats |
| Incidents correlated | 42 (from 66 alerts — correlation reduced analyst load) |
| Open incidents / escalated | 21 open, 5 auto-escalated |
| Acknowledgement SLA compliance | 97% |
| Resolution SLA compliance | 81% |
| ATT&CK techniques observed | 6 (of 15 modelled), each with a response playbook |
| Automated tests | 24 passing |

The correlation result is worth highlighting: 66 raw alerts collapsed into 42 incidents, and repeated bursts (e.g. brute-force) collapsed many-to-one — exactly the noise reduction the problem statement demanded. The SLA engine surfaced 5 escalations that a flat alert list would have hidden.

## 7.3 Limitations

- The acting-analyst selector stands in for real authentication; production would use proper login and RBAC.

- The threat feed and asset inventory are bundled samples, not live feeds or a CMDB.

- Correlation is rule-based (same actor + time window); statistical or graph-based correlation is future work.

Deliverable: Evaluation against objectives, with metrics and limitations.

# Phase 8 — Final Demonstration

The demonstration shows the working product. Suggested flow (~8 minutes):

- Problem (30s): alert overload and lost real threats.

- Dashboard overview (1m): the risk-ranked queue, KPI row (open, escalated, MTTA, MTTR, SLA compliance).

- Enrichment & risk (1m): open a high-risk incident; show the threat-feed hit, crown-jewel asset context, and why the risk score is high.

- Correlation (1m): show a brute-force incident that grouped many alerts into one case.

- SLA & escalation (1m): point to a breached, auto-escalated incident and the countdown chips.

- Workflow (2m): acknowledge, follow the ATT&CK playbook, add a note, resolve with a verdict; watch MTTA/compliance update.

- Integration (1m): POST a new alert via the API / click Simulate; watch it flow through and appear.

- Testing (30s): run the 24-test suite live.

## Future work (Version 2)

- Real authentication and role-based access control.

- Live threat-intel feeds (AbuseIPDB, OTX, MISP) and CMDB asset sync.

- Automated response actions (block IP, disable account) — moving from triage toward SOAR.

- Forwarding to / ingesting from a SIEM such as Wazuh, which the author already uses.

# Conclusion

TriageDesk delivers a complete, working SOC alert-triage and incident-management platform: multi-source ingestion, contextual enrichment, risk scoring, correlation, SLA tracking with escalation, and a full analyst workflow on a live dashboard — all tested and reproducible on a single laptop. It meets every stated requirement, demonstrates the core value of a commercial SOAR at an understandable scale, and reflects the incident-response skills at the centre of the author's SOC-analyst career path.

# References

[1] MITRE ATT&CK (Enterprise). https://attack.mitre.org/

[2] CompTIA. CySA+ (CS0-003) Exam Objectives — Domains 1, 3, 4.

[3] Cichonski, P. et al. NIST SP 800-61 Rev. 2, Computer Security Incident Handling Guide.

[4] Wazuh Documentation — alert data model. https://documentation.wazuh.com/

[5] Suricata Documentation — EVE JSON output format.

[6] ip-api.com — free IP geolocation API.